LCO Data Integration

Fabric CI/CD — Implementation Guide

Azure DevOps  ·  Git Integration  ·  Fabric REST API

| Phase | Description | Status |
| --- | --- | --- |
| Phase 0 | Prerequisites: Azure DevOps + VS Code | ✓ Done |
| Phase 1 | Repo structure & branch strategy | ✓ Done |
| Phase 2 | Service Principal setup | ✓ Done |
| Phase 3 | Variable groups & environments | ✓ Done |
| Phase 4 | Pipeline YAML files | ✓ Done |
| Phase 5 | TEST workspace Git connection | ✓ Done |

💡 TIP: This document tracks your CI/CD setup step by step. ☑ = completed, ☐ = to do. Update checkboxes as you progress.

✓  Phase 0 — Prerequisites Setup

This phase covers everything needed before touching any Fabric or pipeline configuration: installing tools, setting up Azure DevOps, and connecting VS Code to your repository.

0.1  Tools to install on your machine

| Tool | Purpose |
| --- | --- |
| Git for Windows | Version control — https://git-scm.com/download/win |
| VS Code | Code editor — https://code.visualstudio.com |
| Azure CLI | Authenticate to Azure from terminal — https://aka.ms/installazurecliwindows |
| jq (optional) | JSON parsing in bash scripts — https://jqlang.github.io/jq/download |

VS Code extensions to install

Open VS Code → Extensions (Ctrl+Shift+X) and install:

•  Azure Repos  (publisher: Microsoft)

•  GitLens  (publisher: GitKraken) — optional but very useful

•  YAML  (publisher: Red Hat) — for editing pipeline YAML files

•  Fabric extension  (publisher: Microsoft) — if available in your org

0.2  Azure DevOps — project and repo setup

💡 TIP: If your Azure DevOps project and repo already exist, skip to step 4 and just collect the clone URL.

Step 1:  Sign in to Azure DevOps

•  Go to https://dev.azure.com

•  Sign in with your organizational Microsoft account

•  Select your organization: lacodevps

Step 2:  Open or create the project

•  Click on project MS-fabric (or create one if it doesn't exist)

•  Project visibility: Private

•  Version control: Git

Step 3:  Verify the repository exists

•  In the project, go to: Repos → Files

•  Confirm the repo fabric-data-integration is listed

•  If not: Repos → + New repository → Name: fabric-data-integration → Create

Step 4:  Get the clone URL

•  Repos → Files → Clone button (top right)

•  Copy the HTTPS URL — it looks like:

https://{org}@dev.azure.com/{org}/{project}/_git/fabric-data-integration

•  Save this URL — you will use it in VS Code and in the pipeline YAML

Step 5:  Create the three branches

In Azure DevOps → Repos → Branches:

•  main branch: should exist by default

•  dev branch: New branch → Name: dev → Based on: main → Create

•  test branch: New branch → Name: test → Based on: dev → Create

Step 6:  Set branch policies to protect test and main

In Repos → Branches, click ⋯ next to test → Branch policies:

•  ☑  Require a minimum number of reviewers: 1

•  ☑  Check for linked work items: optional

•  Repeat the same policy for main branch

⚠  WARNING: Branch policies prevent anyone from pushing directly to test or main. All changes must go through a Pull Request.

0.3  Clone the repository in VS Code

Step 1:  Open VS Code and open the terminal

•  Terminal → New Terminal  (Ctrl + `)

•  Navigate to your workspace folder:

cd "C:\Users\oumar.coulibaly\Documents\VS Code Workspace\fabric-data-integration"

Step 2:  Clone the repository

git clone https://{org}@dev.azure.com/{org}/{project}/_git/fabric-data-integration

# Then enter the repo folder

cd fabric-data-integration

Step 3:  Verify all branches are available

git branch -r

# Expected output:

#   origin/dev

#   origin/main

#   origin/test

Step 4:  Switch to the dev branch for all your work

git checkout dev

git pull origin dev

# Confirm you are on dev (bottom left of VS Code shows branch name)

Step 5:  Set your Git identity (if not already set)

git config --global user.name "Your Name"

git config --global user.email "your.email@company.com"

0.4  Connect Fabric DEV workspace to Azure DevOps Git

ℹ  NOTE: This step links your Fabric workspace to the dev branch so that changes in the workspace are automatically committed to Git.

Step 1:  Open the DEV workspace in Microsoft Fabric

•  Go to https://app.fabric.microsoft.com

•  Open workspace: LCO-data-integration-dev

Step 2:  Open Git integration settings

•  Click the gear icon (⚙) → Workspace settings

•  Select: Git integration from the left panel

Step 3:  Connect to Azure DevOps

| Field | Value to enter |
| --- | --- |
| Organization | lacodevps (your Azure DevOps org) |
| Project | MS-fabric (your project name) |
| Repository | fabric-data-integration |
| Branch | dev |
| Root folder | / (leave as root, Fabric manages the folders) |

Step 4:  Sync the workspace

•  Click Connect and sync

•  If prompted about conflicts → choose: Workspace is the source of truth

•  Wait for all items to show Synced status

Step 5:  Verify in Azure DevOps

•  Go to Azure DevOps → Repos → Files → switch to dev branch

•  You should now see your Fabric items as folders (Notebooks, Pipeline, Lakehouse, etc.)

0.5  Phase 0 checklist

☑  Git for Windows installed

☑  VS Code installed with Azure Repos and YAML extensions

☑  Azure DevOps project MS-fabric accessible

☑  Repository fabric-data-integration exists in Azure DevOps

☑  Branches dev, test, main created

☑  Branch policies set on test and main (require PR)

☑  Repository cloned locally to VS Code workspace

☑  Local dev branch checked out and up to date

☑  Fabric DEV workspace connected to dev branch in Azure DevOps

☑  Fabric items visible as folders in Azure DevOps Repos

✓  Phase 1 — Repository Structure

Create the config/ and pipelines/ folders in the dev branch. These hold environment variable files and Azure DevOps pipeline definitions.

1.1  Target folder layout

fabric-data-integration/          ← repo root (dev branch)

│

├── workspace items/               ← auto-managed by Fabric Git

│   ├── 01_NB_Monitor_Logger.Notebook/

│   ├── 01_PIP_Ingest_Sales_transactions.DataPipeline/

│   ├── 02_NB_Monitor_logger_Aggr.Notebook/

│   ├── FreshCart_DW.Warehouse/

│   ├── FreshCart_lakehouse.Lakehouse/

│   ├── lakehouse_zones_setup.Notebook/

│   ├── NB_Create_DeltaTables.Notebook/

│   └── vl_connections.VariableLibrary/

│

├── config/                        ← environment parameter files

│   ├── dev.vars.yml               ← DEV workspace IDs (fill in Phase 3)

│   └── test.vars.yml              ← TEST workspace IDs (fill in Phase 3)

│

└── pipelines/                     ← Azure DevOps YAML pipeline files

├── cd-deploy.yml              ← added in Phase 4

└── scripts/

├── .gitkeep               ← placeholder

└── deploy.sh              ← added in Phase 4

1.2  Steps completed

Step 1:  Created config/dev.vars.yml on dev branch

# DEV environment variables

# Fill in IDs after completing Phase 2 & 3

environment: dev

fabric_workspace_id: ''

fabric_lakehouse_id: ''

fabric_warehouse_id: ''

Step 2:  Created config/test.vars.yml on dev branch

# TEST environment variables

environment: test

fabric_workspace_id: ''

fabric_lakehouse_id: ''

fabric_warehouse_id: ''

Step 3:  Created pipelines/scripts/.gitkeep as folder placeholder

Step 4:  Committed and pushed all files to dev branch

git add .

git commit -m "feat: add config and pipelines folder structure"

git push origin dev

1.3  Phase 1 checklist

☑  config/ folder created with dev.vars.yml and test.vars.yml

☑  pipelines/scripts/.gitkeep created

☑  All files committed to dev branch

☑  Folders visible in Azure DevOps Repos → dev branch

💡 TIP: config/ and pipelines/ will flow to test and main automatically through Pull Requests — never create them directly on those branches.

✓  Phase 2 — Service Principal Setup

The Azure DevOps pipeline needs to authenticate to the Fabric REST API. This is done through a Service Principal (SP) — an app identity registered in Microsoft Entra ID.

2.1  Why a Service Principal?

The pipeline runs on an Azure DevOps agent — it has no human user context. The SP acts as the pipeline's identity when calling the Fabric REST API to trigger workspace Git syncs.

2.2  Register the Service Principal in Entra ID

Step 1:  Go to Microsoft Entra ID

•  Azure Portal → https://portal.azure.com

•  Search: Microsoft Entra ID → App registrations

•  Click: + New registration

Step 2:  Fill in the registration form

| Field | Value |
| --- | --- |
| Name | lco-fabric-deployer |
| Supported account types | Accounts in this organizational directory only (Single tenant) |
| Redirect URI | Leave blank |

•  Click Register

Step 3:  Create a client secret

•  Inside the app registration → Certificates & Secrets

•  + New client secret

•  Description: lco-devops-pipeline

•  Expires: 24 months

•  Click Add

⚠  WARNING: COPY THE SECRET VALUE IMMEDIATELY — it is shown only once. If you miss it, you must create a new secret.

Step 4:  Note down these three values — you will need them in Phase 3

| Value needed | Where to find it |
| --- | --- |
| Application (client) ID | App registration → Overview → Application (client) ID |
| Client secret value | Certificates & Secrets → Value column (copy immediately) |
| Directory (tenant) ID | App registration → Overview → Directory (tenant) ID |

2.3  Enable Service Principals in Fabric Admin portal

⚠  WARNING: You need Fabric tenant admin rights for this step. If you don't have them, raise a request to your Fabric administrator.

Step 1:  Open Fabric Admin portal

•  Go to https://app.fabric.microsoft.com

•  Top right → Settings (⚙) → Admin portal

Step 2:  Enable Service Principal access

•  Tenant settings → Developer settings

•  Find: Service principals can use Fabric APIs

•  Toggle: Enabled

•  Apply to: Specific security groups → add the group containing lco-fabric-deployer

•  (Or: Entire organization if your policy allows)

•  Click Apply

2.4  Grant SP access to both workspaces

Repeat these steps for BOTH the DEV and TEST workspaces:

Step 1:  Open the workspace in Fabric

Step 2:  Workspace settings → Manage access

Step 3:  Add people or groups → search: lco-fabric-deployer

Step 4:  Set role: Member → click Add

ℹ  NOTE: The SP needs Member (not just Viewer) role to trigger Git sync operations via the REST API.

2.5  Phase 2 checklist

☑  App registration lco-fabric-deployer created in Entra ID

☑  Client secret created and value saved securely

☑  Application (client) ID noted

☑  Directory (tenant) ID noted

☑  Service principals can use Fabric APIs — enabled in Fabric Admin portal

☑  lco-fabric-deployer added as Member to LCO-data-integration-dev

☑  lco-fabric-deployer added as Member to LCO-data-integration-test

✓  Phase 3 — Variable Groups & Approval Environment

Store all environment-specific values (workspace IDs, SP credentials) in Azure DevOps variable groups. These are injected into the pipeline at runtime — no secrets are stored in code.

3.1  Find your workspace and item IDs

WORKSPACE_ID — how to find it

Open your workspace in Fabric and look at the browser address bar:

Full URL:

https://app.fabric.microsoft.com/groups/a1b2c3d4-1234-5678-abcd-ef1234567890/...

Your FABRIC_WORKSPACE_ID is the part after /groups/:

a1b2c3d4-1234-5678-abcd-ef1234567890   ← copy only this

LAKEHOUSE_ID — how to find it

Click on FreshCart_lakehouse to open it. Look at the URL:

Full URL:

https://app.fabric.microsoft.com/groups/a1b2c3d4-1234-5678-abcd-ef1234567890/lakehouses/b2c3d4e5-2345-6789-bcde-f12345678901

Your FABRIC_LAKEHOUSE_ID is the part after /lakehouses/:

b2c3d4e5-2345-6789-bcde-f12345678901   ← copy only this

WAREHOUSE_ID — how to find it

Click on FreshCart_DW to open it. Look at the URL:

Full URL:

https://app.fabric.microsoft.com/groups/a1b2c3d4-1234-5678-abcd-ef1234567890/warehouses/c3d4e5f6-3456-7890-cdef-123456789012

Your FABRIC_WAREHOUSE_ID is the part after /warehouses/:

c3d4e5f6-3456-7890-cdef-123456789012   ← copy only this

💡 TIP: The WORKSPACE_ID is the same in all three URLs above — you only need to copy it once. The LAKEHOUSE_ID and WAREHOUSE_ID are different for each item and each environment (DEV vs TEST).

Repeat the same process for your TEST workspace — open each item in TEST and copy the IDs from those URLs.

3.2  Create variable group: lco-fabric-dev

Step 1:  Go to Azure DevOps → Pipelines → Library

Step 2:  Click + Variable group

Step 3:  Name: lco-fabric-dev

Step 4:  Add these variables:

| Variable name | Value |
| --- | --- |
| FABRIC_WORKSPACE_ID | DEV workspace ID from Fabric URL |
| FABRIC_LAKEHOUSE_ID | FreshCart_lakehouse item ID (DEV) |
| FABRIC_WAREHOUSE_ID | FreshCart_DW item ID (DEV) |
| SP_CLIENT_ID | Application (client) ID from Phase 2 |
| SP_CLIENT_SECRET | Client secret value from Phase 2 ← click padlock to hide |
| SP_TENANT_ID | Directory (tenant) ID from Phase 2 |

Step 5:  Click Save

3.3  Create variable group: lco-fabric-test

Same structure — only the workspace and item IDs change. SP credentials are identical.

| Variable name | Value |
| --- | --- |
| FABRIC_WORKSPACE_ID | TEST workspace ID from Fabric URL |
| FABRIC_LAKEHOUSE_ID | FreshCart_lakehouse item ID (TEST) |
| FABRIC_WAREHOUSE_ID | FreshCart_DW item ID (TEST) |
| SP_CLIENT_ID | Same as dev group |
| SP_CLIENT_SECRET | Same as dev group ← click padlock to hide |
| SP_TENANT_ID | Same as dev group |

3.4  Create the approval environment: fabric-test

Step 1:  Azure DevOps → Pipelines → Environments → New environment

Step 2:  Fill in:

| Field | Value |
| --- | --- |
| Name | fabric-test |
| Description | TEST Fabric workspace — manual approval required before deploy |
| Resource | None |

Step 3:  Click Create

Step 4:  Open fabric-test → Approvals and checks → + → Approvals

Step 5:  Configure the approval gate:

•  Approvers: add yourself and/or your team lead

•  Timeout: 24 hours

•  Instructions: Verify DEV pipeline passed and PR has been peer-reviewed

•  Click Create

3.5  Phase 3 checklist

☑  Workspace IDs and item IDs collected for DEV workspace

☑  Workspace IDs and item IDs collected for TEST workspace

☑  Variable group lco-fabric-dev created with all 6 variables

☑  Variable group lco-fabric-test created with all 6 variables

☑  SP_CLIENT_SECRET marked as secret (padlock) in both groups

☑  Environment fabric-test created with manual approval gate

✓  Phase 4 — Pipeline YAML Files

Create two files in VS Code on the dev branch: the main pipeline YAML and the deploy shell script. Then register the pipeline in Azure DevOps.

4.1  Create pipelines/cd-deploy.yml in VS Code

Step 1:  In VS Code, make sure you are on the dev branch (bottom left shows 'dev')

Step 2:  Create a new file: pipelines/cd-deploy.yml

Step 3:  Paste this content:

# LCO Fabric CD pipeline — Dev + Test (Prod stub)

trigger:

branches:

include:

- dev

- test

variables:

fabricApiBase: 'https://api.fabric.microsoft.com/v1'

stages:

# STAGE 1 — Deploy to DEV workspace

- stage: DeployDev

displayName: 'Deploy to DEV'

condition: eq(variables['Build.SourceBranch'], 'refs/heads/dev')

variables:

- group: lco-fabric-dev

jobs:

- job: SyncDev

displayName: 'Git sync DEV workspace'

pool:

vmImage: ubuntu-latest

steps:

- task: AzureCLI@2

displayName: 'Authenticate + sync Fabric workspace'

inputs:

azureSubscription: 'lco-service-connection'

scriptType: bash

scriptLocation: scriptPath

scriptPath: 'pipelines/scripts/deploy.sh'

env:

WORKSPACE_ID: $(FABRIC_WORKSPACE_ID)

SP_CLIENT_ID: $(SP_CLIENT_ID)

SP_CLIENT_SECRET: $(SP_CLIENT_SECRET)

SP_TENANT_ID: $(SP_TENANT_ID)

# STAGE 2 — Deploy to TEST workspace (manual approval required)

- stage: DeployTest

displayName: 'Deploy to TEST'

condition: eq(variables['Build.SourceBranch'], 'refs/heads/test')

dependsOn: []

variables:

- group: lco-fabric-test

jobs:

- deployment: SyncTest

displayName: 'Git sync TEST workspace'

pool:

vmImage: ubuntu-latest

environment: 'fabric-test'

strategy:

runOnce:

deploy:

steps:

- task: AzureCLI@2

displayName: 'Authenticate + sync Fabric workspace'

inputs:

azureSubscription: 'lco-service-connection'

scriptType: bash

scriptLocation: scriptPath

scriptPath: 'pipelines/scripts/deploy.sh'

env:

WORKSPACE_ID: $(FABRIC_WORKSPACE_ID)

SP_CLIENT_ID: $(SP_CLIENT_ID)

SP_CLIENT_SECRET: $(SP_CLIENT_SECRET)

SP_TENANT_ID: $(SP_TENANT_ID)

# STAGE 3 — PROD stub (disabled until workspace exists)

- stage: DeployProd

displayName: 'Deploy to PROD (disabled)'

condition: 'false'

dependsOn: []

variables:

- group: lco-fabric-prod

jobs:

- deployment: SyncProd

environment: 'fabric-prod'

strategy:

runOnce:

deploy:

steps:

- task: AzureCLI@2

inputs:

azureSubscription: 'lco-service-connection'

scriptType: bash

scriptLocation: scriptPath

scriptPath: 'pipelines/scripts/deploy.sh'

env:

WORKSPACE_ID: $(FABRIC_WORKSPACE_ID)

SP_CLIENT_ID: $(SP_CLIENT_ID)

SP_CLIENT_SECRET: $(SP_CLIENT_SECRET)

SP_TENANT_ID: $(SP_TENANT_ID)

4.2  Create pipelines/scripts/deploy.sh in VS Code

Step 1:  Create a new file: pipelines/scripts/deploy.sh

Step 2:  Paste this content:

#!/bin/bash

# LCO Fabric deploy script — authenticates as SP + triggers Git sync

set -e

# 1. Acquire bearer token from Entra ID

echo 'Acquiring Fabric API token...'

TOKEN=$(curl -s -X POST \

"https://login.microsoftonline.com/${SP_TENANT_ID}/oauth2/v2.0/token" \

-d "client_id=${SP_CLIENT_ID}" \

-d "client_secret=${SP_CLIENT_SECRET}" \

-d 'scope=https://api.fabric.microsoft.com/.default' \

-d 'grant_type=client_credentials' \

| jq -r '.access_token')

if [ "$TOKEN" = 'null' ] || [ -z "$TOKEN" ]; then

echo 'ERROR: Failed to acquire token. Check SP credentials.'

exit 1

fi

echo 'Token acquired successfully.'

# 2. Trigger updateFromGit on the target workspace

echo "Syncing workspace ${WORKSPACE_ID} to commit ${BUILD_SOURCEVERSION}..."

HTTP_STATUS=$(curl -s -o /tmp/fabric_resp.json -w "%{http_code}" \

-X POST \

"https://api.fabric.microsoft.com/v1/workspaces/${WORKSPACE_ID}/git/updateFromGit" \

-H "Authorization: Bearer ${TOKEN}" \

-H 'Content-Type: application/json' \

-d '{

"workspaceHead": { "commitId": "'"${BUILD_SOURCEVERSION}"'" },

"remoteCommitHash": "'"${BUILD_SOURCEVERSION}"'",

"conflictResolution": {

"conflictResolutionType": "Workspace",

"conflictResolutionPolicy": "PreferRemote"

},

"options": { "allowOverrideItems": true }

}')

echo "HTTP status: ${HTTP_STATUS}"

cat /tmp/fabric_resp.json

# 3. Handle async response

if [ "$HTTP_STATUS" = '202' ]; then

echo 'Async operation — polling for completion...'

sleep 10

for i in {1..10}; do

STATUS=$(curl -s \

"https://api.fabric.microsoft.com/v1/workspaces/${WORKSPACE_ID}/git/status" \

-H "Authorization: Bearer ${TOKEN}" \

| jq -r '.workspaceHead.commitId')

if [ "$STATUS" = "${BUILD_SOURCEVERSION}" ]; then

echo "Sync complete — workspace at commit ${STATUS}"

exit 0

fi

echo "Attempt ${i}: workspace at ${STATUS}, waiting 15s..."

sleep 15

done

echo 'ERROR: Sync timed out after 10 attempts.'

exit 1

elif [ "$HTTP_STATUS" = '200' ]; then

echo 'Sync completed immediately.'

exit 0

else

echo "ERROR: Unexpected HTTP status ${HTTP_STATUS}"

cat /tmp/fabric_resp.json

exit 1

fi

4.3  Commit and push the pipeline files

git add pipelines/

git commit -m "feat: add CD pipeline YAML and deploy script"

git push origin dev

4.4  Create the service connection in Azure DevOps

Step 1:  Azure DevOps → Project Settings (bottom left gear) → Service connections

Step 2:  + New service connection → Azure Resource Manager → Next

Step 3:  Authentication method: Service Principal (manual) → Next

Step 4:  Fill in the details:

| Field | Value |
| --- | --- |
| Environment | Azure Cloud |
| Subscription ID | Your Azure subscription ID |
| Subscription name | Your subscription name |
| Service Principal Id | Application (client) ID from Phase 2 |
| Service Principal key | Client secret value from Phase 2 |
| Tenant ID | Directory (tenant) ID from Phase 2 |
| Service connection name | lco-service-connection (must match YAML exactly) |

Step 5:  ☑ Grant access permission to all pipelines → Verify and Save

4.5  Register the pipeline in Azure DevOps

Step 1:  Azure DevOps → Pipelines → + New pipeline

Step 2:  Where is your code? → Azure Repos Git

Step 3:  Select repository: fabric-data-integration

Step 4:  Configure your pipeline → Existing Azure Pipelines YAML file

Step 5:  Branch: dev  |  Path: /pipelines/cd-deploy.yml

Step 6:  Click Continue → Save (do NOT run yet — complete Phase 5 first)

4.6  Phase 4 checklist

☑  cd-deploy.yml created in pipelines/ folder on dev branch

☑  deploy.sh created in pipelines/scripts/ on dev branch

☑  Both files committed and pushed to dev

☑  Service connection lco-service-connection created in Azure DevOps

☑  Pipeline registered pointing to /pipelines/cd-deploy.yml

✓  Phase 5 — Connect TEST Workspace to Git

Connect the TEST workspace to the test branch, then run the end-to-end flow for the first time: DEV commit → PR → TEST approval → deploy.

5.1  Connect TEST workspace to Azure DevOps

Step 1:  Open LCO-data-integration-test in Microsoft Fabric

Step 2:  Gear icon (⚙) → Workspace settings → Git integration

Step 3:  Connect to Azure DevOps with these values:

| Field | Value |
| --- | --- |
| Organization | lacodevps |
| Project | MS-fabric |
| Repository | fabric-data-integration |
| Branch | test ← must be test, not dev |
| Root folder | / |

Step 4:  Click Connect and sync

⚠  WARNING: When prompted about conflicts on first sync → choose 'Git is the source of truth'. This pulls from the test branch into the workspace.

Step 5:  Verify all items show Synced status in the TEST workspace

5.2  Update vl_connections for TEST environment

Step 1:  In TEST workspace, open vl_connections (Variable library)

Step 2:  Update values to point to TEST resources (lakehouse ID, warehouse ID, etc.)

Step 3:  In the workspace, commit the change to the test branch:

•  Workspace → Source control panel → Commit

•  Message: chore: update vl_connections for test environment

5.3  Run the end-to-end test

Step 1:  Make a small change in DEV workspace (e.g. add a comment to a notebook)

Step 2:  Fabric auto-commits to dev branch — verify in Azure DevOps Repos

Step 3:  Azure DevOps → Repos → Pull requests → New pull request

•  Source branch: dev  →  Target branch: test

•  Title: test: first end-to-end pipeline run

•  Add a reviewer → Create

Step 4:  Review and complete the PR (merge to test)

Step 5:  Pipeline triggers automatically on the test branch

Step 6:  Azure DevOps → Pipelines → see the run waiting at approval gate

Step 7:  Click Review → Approve → Resume

Step 8:  Watch the DeployTest stage complete

Step 9:  Verify in Fabric TEST workspace → all items show Synced ✅

5.4  Phase 5 checklist

☑  TEST workspace connected to test branch in Azure DevOps

☑  All items in TEST workspace show Synced status

☑  vl_connections updated with TEST values and committed to test branch

☑  End-to-end test: DEV change → PR → approval → TEST deployed successfully

☑  Pipeline run shows green in Azure DevOps ✅

💡 LESSON LEARNED — FreshCart_DW conflict fix: When connecting TEST workspace to Git for the first time, Fabric may detect a conflict on Warehouse items (same name, different internal ID). Fix: rename the existing warehouse item (e.g. FreshCart_DW → FreshCart_DW_old), trigger Git sync, then delete the old renamed item. The correct version from Git will be restored automatically.

All infrastructure is in place. The next action is to trigger the first real DEV → TEST pipeline run to validate the full flow end to end.

Step 1:  Make a small change in DEV workspace (e.g. add a comment to a notebook)

Step 2:  Fabric auto-commits the change to the dev branch in Azure DevOps

Step 3:  In Azure DevOps → Repos → Pull requests → New pull request: dev → test

Step 4:  Add a reviewer, complete the PR review and merge

Step 5:  Pipeline triggers automatically on the test branch

Step 6:  Azure DevOps → Pipelines → see the run waiting at the approval gate

Step 7:  Click Review → Approve → Resume

Step 8:  Watch the DeployTest stage complete — verify TEST workspace shows Synced ✅

Phase 6 — Future: Activating PROD

When the PROD workspace is ready, only a few small changes are needed to activate the already-stubbed PROD stage in the pipeline.

6.1  Steps to activate PROD

Step 1:  Create LCO-data-integration-prod workspace in Microsoft Fabric

Step 2:  Connect it to the main branch (same repo, same steps as Phase 5)

Step 3:  Create variable group lco-fabric-prod in Azure DevOps Library

Step 4:  Create environment fabric-prod with stricter approval gate (2 approvers recommended)

Step 5:  In cd-deploy.yml: find this line and remove it:

condition: 'false'   # remove this line when PROD is ready

Step 6:  Commit the change to dev → PR to test → PR to main

Step 7:  PROD stage is now live

6.2  PROD activation checklist

☐  LCO-data-integration-prod workspace created in Fabric

☐  PROD workspace connected to main branch

☐  Variable group lco-fabric-prod created with PROD IDs

☐  Environment fabric-prod created with 2-approver gate

☐  condition: false removed from DeployProd stage in cd-deploy.yml

☐  First PROD deployment completed successfully

✓  Warehouse & Lakehouse — Limitation and Final Workaround

This section documents the critical limitation discovered during implementation and the definitive solution adopted.

The Core Limitation

Microsoft Fabric Git integration cannot create Warehouses or Lakehouses from scratch via the updateFromGit API call. Every time a Warehouse is created — whether manually or via REST API — Fabric assigns it a new internal ID. If Git already tracks a Warehouse with a different internal ID, Fabric raises an 'item added and another with same name deleted' conflict error and blocks the sync.

⚠  WARNING: This is a confirmed Fabric product limitation as of May 2026. It affects Warehouses and Lakehouses only. All other item types (Notebooks, Pipelines, Variable Libraries) are fully Git-managed.

What We Tried (and Why It Failed)

The Definitive Solution

Remove FreshCart_DW.Warehouse from Git tracking entirely. The Warehouse is created manually once per environment and is never managed by Git. Only schema/definition updates would be managed manually going forward.

What changed in the repo

•  Deleted FreshCart_DW.Warehouse/ folder from the dev branch

•  Merged the deletion to test and main branches via PRs

•  Updated bootstrap.sh to CHECK existence (not create)

•  FreshCart_DW is now manually created once per environment

Updated item management strategy

Updated bootstrap.sh behaviour

The bootstrap script was updated to be a safety checker only — it no longer creates anything. It verifies that FreshCart_DW and FreshCart_lakehouse exist before allowing the Git sync to proceed. If either is missing, the pipeline fails immediately with a clear error message.

💡 TIP: The clear error message in the pipeline logs tells you exactly which item is missing and what to do: 'Please create FreshCart_DW manually before running the pipeline.'

One-time environment setup procedure

Every time a new environment is provisioned (e.g. PROD), follow these steps before running the pipeline for the first time:

Step 1:  Create the Fabric workspace (e.g. LCO-data-integration-prod)

Step 2:  Manually create FreshCart_DW: + New item → Warehouse → Name: FreshCart_DW → Create

Step 3:  Manually create FreshCart_lakehouse: + New item → Lakehouse → Name: FreshCart_lakehouse → Create

Step 4:  Connect workspace to Git: Workspace settings → Git integration → Branch: main → Connect

Step 5:  Choose: Sync content from Git into this workspace

Step 6:  Run pipeline on main branch — bootstrap confirms WH/LH exist, Git sync restores everything else

💡 TIP: Steps 2 and 3 are the ONLY manual steps required per environment — and they are done exactly once. All subsequent deployments are fully automated.

Validation result

After implementing this solution, the TEST workspace was fully restored with all items synced and zero conflicts:

•  All notebooks, pipeline, vl_connections — Synced ✅

•  FreshCart_lakehouse — Synced ✅

•  FreshCart_DW — present, manually managed, no Git conflict ✅

•  Source control panel: 0 pending changes, no warnings ✅

•  Pipeline ran successfully with bootstrap check passing ✅

Section checklist

☑  FreshCart_DW.Warehouse removed from Git tracking (deleted from all branches)

☑  bootstrap.sh updated to check existence only — no auto-creation

☑  FreshCart_DW manually created in DEV workspace

☑  FreshCart_DW manually created in TEST workspace

☑  Full pipeline validation passed with zero conflicts

☐  FreshCart_DW manually created in PROD workspace (when PROD is provisioned)

✓  End-to-End Test Case — 03_NB_Test_Change

This section documents the full end-to-end validation test performed to confirm the CI/CD pipeline correctly deploys new items from DEV to TEST. A new notebook was created in DEV and promoted through the pipeline to TEST.

Test objective

Validate that a new Fabric item created in the DEV workspace is correctly committed to Git, promoted via Pull Request, and automatically deployed to the TEST workspace through the Azure DevOps pipeline — with no manual intervention beyond the approval gate.

Test setup

Test steps executed

Step 1:  Created notebook 03_NB_Test_Change in LCO-data-integration-dev workspace

•  Added comment: # This is a test change to validate the CI/CD pipeline

•  Saved — Fabric auto-committed to dev branch

•  Verified commit in Azure DevOps → Repos → dev branch

Step 2:  Created Pull Request: dev → test in Azure DevOps

•  Title: feat: add 03_NB_Test_Change notebook

•  Reviewed and approved by Coulibaly Oumar

•  Completed (merged) — test branch now contains the new notebook

Step 3:  Ran pipeline manually on test branch

•  Azure DevOps → Pipelines → fabric-data-integration → Run pipeline → Branch: test

•  Pipeline paused at approval gate (fabric-test environment)

•  Approved → pipeline resumed

Step 4:  Pipeline execution log

Stage: Deploy to TEST

Step 1 — Bootstrap check:

Token acquired.

FreshCart_lakehouse exists ✅

FreshCart_DW exists ✅

Bootstrap complete — workspace is ready for Git sync.

Step 2 — Git sync:

Token acquired successfully.

Syncing workspace to latest commit...

HTTP status: 202

Async operation — polling for completion...

Sync complete ✅

1 job completed — 19s

Step 5:  Verified TEST workspace after deployment

•  03_NB_Test_Change — Synced ✅ (new item successfully deployed)

•  All existing items — Synced ✅ (no regressions)

•  FreshCart_DW — Uncommitted (expected — not Git managed)

•  Source control panel: 0 pending changes ✅

Test result

💡 TIP: The FreshCart_DW showing 'Uncommitted' status is expected and correct — it is manually managed and intentionally excluded from Git tracking. This is not an error.

Test checklist

☑  03_NB_Test_Change created in DEV workspace and auto-committed to dev branch

☑  PR dev → test created, reviewed and merged

☑  Pipeline triggered manually on test branch

☑  Approval gate approved

☑  03_NB_Test_Change visible in TEST workspace with Synced status

☑  No conflicts or errors during deployment

Best Practices — Variable Library for Environment-Aware Connections

This section defines the recommended approach for making Pipelines, Notebooks, and Dataflows environment-aware using the vl_connections Variable Library. This ensures that DEV, TEST, and PROD environments always connect to their own data sources — never to another environment's sources.

Core principle

One vl_connections Variable Library per workspace, each holding environment-specific values. Git syncs the structure (variable names) — values are set manually once per environment.

Recommended variables to store in vl_connections

⚠  WARNING: Never store secrets (passwords, connection keys) in vl_connections — use Azure Key Vault or Fabric connection objects for secrets. vl_connections is for non-sensitive config values only.

1. Notebook — reading from vl_connections

Add this block at the top of every notebook. It loads all environment values once and makes them available as Python variables throughout the notebook.

# ── Environment config — load from vl_connections ──────────────────────

import trident.utils as trident

ENVIRONMENT    = trident.get_variable_from_library('environment')

LAKEHOUSE_ID   = trident.get_variable_from_library('lakehouse_id')

LAKEHOUSE_NAME = trident.get_variable_from_library('lakehouse_name')

WAREHOUSE_ID   = trident.get_variable_from_library('warehouse_id')

ADLS_ACCOUNT   = trident.get_variable_from_library('adls_account_name')

ADLS_CONTAINER = trident.get_variable_from_library('adls_container')

DB_SERVER      = trident.get_variable_from_library('db_server')

DB_NAME        = trident.get_variable_from_library('db_name')

print(f'Running in environment: {ENVIRONMENT}')

# ── Connect to Lakehouse ────────────────────────────────────────────────

lakehouse_path = f'abfss://{LAKEHOUSE_NAME}@onelake.dfs.fabric.microsoft.com/{LAKEHOUSE_ID}'

df = spark.read.format('delta').load(f'{lakehouse_path}/Tables/sales')

# ── Connect to ADLS Gen2 ────────────────────────────────────────────────

adls_path = f'abfss://{ADLS_CONTAINER}@{ADLS_ACCOUNT}.dfs.core.windows.net/raw/'

df_raw = spark.read.parquet(adls_path)

# ── Connect to Azure SQL Database ───────────────────────────────────────

jdbc_url = f'jdbc:sqlserver://{DB_SERVER};databaseName={DB_NAME}'

df_sql = spark.read.format('jdbc') \

.option('url', jdbc_url) \

.option('dbtable', 'dbo.sales') \

.option('authentication', 'ActiveDirectoryServicePrincipal') \

.load()

⚠  WARNING: Never hardcode IDs or connection strings in notebook cells. If a value is environment-specific, it must come from vl_connections.

2. Pipeline — reading from vl_connections

In Fabric Pipelines, use the Variable Library activity to load vl_connections values, then reference them in all subsequent activities using expressions.

Pipeline setup

Step 1:  Add a 'Set Variable' activity at the start of the pipeline

Step 2:  Use the Variable Library function to load values:

// In pipeline expression builder — read from vl_connections:

@variables('lakehouse_id')

// Or use the built-in variableLibrary() function:

@pipeline().parameters.lakehouse_id

// Reference in Copy activity source path:

abfss://@{variables('adls_container')}@@{variables('adls_account_name')}.dfs.core.windows.net/raw/

// Reference in Lakehouse activity:

@{variables('lakehouse_name')}

Best practice pipeline structure

3. Dataflow Gen2 — environment-aware connections

Dataflow Gen2 connections are bound at design time and cannot be dynamically injected at runtime. The best practice is to use named connections — one per environment — and store the connection name in vl_connections.

Setup

Step 1:  In each workspace, create named connections in Fabric workspace settings → Connections:

Step 2:  Store connection names in vl_connections:

# In vl_connections (DEV workspace):

adls_connection_name = 'lco_adls_dev'

sql_connection_name  = 'lco_sql_dev'

# In vl_connections (TEST workspace):

adls_connection_name = 'lco_adls_test'

sql_connection_name  = 'lco_sql_test'

Step 3:  In each Dataflow Gen2, select the connection by referencing the named connection for that workspace — not a hardcoded connection string

ℹ  NOTE: Dataflow connections are the most limited in terms of dynamic configuration. If full environment switching is required at runtime, consider replacing Dataflow sources with Notebook-based ingestion which has full vl_connections support.

Summary — connection approach per item type

The golden rule

⚠  WARNING: No notebook, pipeline, or dataflow should ever contain a hardcoded workspace ID, lakehouse ID, storage account name, server name, or connection string. Every environment-specific value must come from vl_connections.

Checklist

☐  vl_connections created in DEV workspace with all required variables

☐  vl_connections values set manually in TEST workspace

☐  vl_connections values set manually in PROD workspace (when provisioned)

☐  All notebooks updated to use trident.get_variable_from_library()

☐  All pipelines updated to use @variables() expressions

☐  Named connections created per environment for Dataflow Gen2

☐  No hardcoded IDs or connection strings remain in any item

Quick Reference

Daily developer workflow

# Start a new feature

git checkout dev

git pull origin dev

git checkout -b feature/my-change

# ... make changes in Fabric or VS Code ...

# Push feature branch

git add .

git commit -m "feat: describe your change"

git push origin feature/my-change

# Open PR: feature/* → dev  (deploys to DEV workspace)

# Open PR: dev → test        (triggers approval → deploys to TEST)

Key Fabric REST API endpoints

| Endpoint | Purpose |
| --- | --- |
| POST /workspaces/{id}/git/updateFromGit | Sync workspace from Git branch |
| GET /workspaces/{id}/git/status | Get current sync status and commit hash |
| GET /workspaces/{id}/git/connection | Get Git connection details |

Common issues and fixes

| Issue | Fix |
| --- | --- |
| Token returns null | Check SP credentials in variable group. Verify SP is enabled in Fabric Admin. |
| HTTP 403 on updateFromGit | Add lco-fabric-deployer as Member in the workspace. |
| HTTP 400: workspace not connected to Git | Connect workspace to Git branch first (Phase 5). |
| Sync stuck, never reaches expected commit | Check workspace for conflicts — resolve manually in Fabric UI. |
| SQL analytics endpoint missing after deploy | Expected — it auto-regenerates within 2-3 minutes. |
| Pipeline not triggering on branch push | Check trigger branches in cd-deploy.yml match branch names exactly. |

Branch → workspace mapping

| Branch | Fabric workspace |
| --- | --- |
| dev | LCO-data-integration-dev |
| test | LCO-data-integration-test |
| main | LCO-data-integration-prod (future) |